CareerConnect — Sprint 2 Meeting Minutes

Course: SOEN 341 — Software Process
Project: CareerConnect — Job Search and Application Tracking Platform
Meeting: Sprint 2 Planning Meeting
Date: Thursday, October 15, 2026
Time: 3:00 PM – 3:45 PM
Location: Online
Attendees: Aymane Mekkaoui, Ahmed Yacine Meziani, Michael Theodore, Lounis Benhamouche, Jack Wu, Qing Che Yu

1. Meeting Objectives

- Review the progress made during Sprint 1.

- Discuss the requirements and objectives for Sprint 2.

- Identify the main features that need to be developed.

- Divide development responsibilities among team members.

- Establish priorities while considering the team's academic workload.

2. Discussion Summary

Sprint 1 Review:

The team briefly discussed the work completed during Sprint 1 and the need to continue developing and integrating the different components. The main focus was on preparing for the next stage of development and identifying the features required for Sprint 2.

Sprint 2 Features:

The team reviewed the Sprint 2 guidelines and discussed the three main features that must be implemented:

- User Profile and Resume Management: Allow users to create and edit their profiles, upload resumes, and manage their professional information.

- Job Search and Listing Interface: Allow users to browse available jobs, search and filter listings, and view job descriptions.

- Job Application Submission and Tracking: Allow users to apply for jobs, receive submission confirmation, and track their application status.

Task Distribution:

The team divided the three main Sprint 2 features into pairs to distribute the workload.

| Feature | Assigned Team Members |
| --- | --- |
| User Profile and Resume Management | Lounis Benhamouche and Ahmed Yacine Meziani |
| Job Search and Listing Interface | Aymane Mekkaoui and Qing Che Yu |
| Job Application Submission and Tracking | Michael Theodore and Jack Wu |

Each pair will be responsible for working on its assigned feature and coordinating with the other team members when integration is required. The team also acknowledged the Recruiter Dashboard and Posting Management feature, which is expected to begin during Sprint 2 and may be completed in Sprint 3. No specific responsibilities were assigned to this feature during the meeting.

Testing and Integration:

Detailed testing and integration work were not performed during this meeting, as the discussion focused primarily on planning and assigning responsibilities. The meeting focused on establishing a clear task distribution rather than beginning implementation.

3. Decisions Made

- Prioritize the three mandatory Sprint 2 features.

- Divide the development work into three pairs, with two members assigned to each feature.

- Allow each pair to organize its own development work and coordinate with the rest of the team as needed.

- Continue project development following the midterm-heavy period, according to team members' availability.

- Che will take responsibility for organizing the user stories and coordinating their management on GitHub.

4. Next Meeting

Date: To be confirmed

Planned Topics:

- Progress updates from each pair.

- Coordination between features.

- Testing and integration planning.

- Remaining Sprint 2 requirements and deadlines.

5. Meeting Conclusion

The meeting allowed the team to establish a common understanding of the Sprint 2 objectives and distribute the main development responsibilities. Due to ongoing midterm examinations, the team focused on planning rather than implementation. Each pair now has a clearly assigned feature to work on during Sprint 2.

Project Repository: https://github.com/Nurtrantpoem19/soen-341